# Malware Detection with PE File Analysis (Checkpoint Report)

Sung-Po Chang

Mike Huang

Bryan Gonzalez

## Milestones Met

- The team has successfully established a remote development environment on LInux (WSL) with Kaggle API integration.

- The team addressed the 500 GB storage bottleneck by implementing stratified sampling. This ensures that all 9 malware families are represented in our 1089 file development subset.

- The team built a custom parser to extract x86 opcode tendencies. With this, the team successfully transformed unstructured .asm files into a numerical feature matrix.

- Began training an initial random forest classifier to establish a baseline.

## Preliminary Conclusions

- Based on what the team has seen so far with preliminary EDA, it shows distinct instruction profiles between classes. For example, class 1 exhibits higher MOV and PUSH counts compared to the slimmer flow structures of the other families.

- Our current f1-score for class 5 suggests that while opcode counts provide a good starting point, they aren’t enough to cut through obfuscation seen in the rare families. We suspect the small sample size for class 5 makes it harder for the model to generalize. Features such as N-grams or file entropy can improve classification boundaries.

## Challenges & Mitigations

- The initial dataset is 500 GBs. The initial stages of the project would’ve been slowed down if there wasn’t a quicker way to process all the data without leaving out key characteristics.

  - In order to mitigate this, the team targeted extracting using 7-zip to allow us to pull only files  that were needed for our stratified subset, effectively reducing storage footprint.

- Malware can sometimes contain junk bytes that crash parsers.

  - The team mitigated this by implementing latin-1 byte stream reading to ensure robust extraction.

## Moving Forward

To strengthen our findings and answer the open question of if it’s possible to detect rare classes more accurately,  the team will perform:

- From a solid baseline, we can start increasing file size and entropy as features. Malware that is packed or encrypted can have different size to code ratios.

- An option of N-gram analysis, where we will explore 2 gram sequences to capture more complex behavioral patterns.

- Can start transitioning from a default random forest to an optimized XGBoost model to better handle the remaining class imbalance.